| # Team Meeting |  |  |  |  |  |  |  | 9/20/10 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | 2:00 PM |  |  |
|  |  |  |  |  |  |  |  | BROUN HALL |  |  |
| Meeting called by: |  |  |  | Daniel Golden | Type of meeting: |  |  |  | Planning/Decision Making |  |
| Facilitator: |  |  |  |  | Note taker: |  |  |  | Daniel Dunbar |  |
| Timekeeper: |  |  |  | Brett Smith |  |  |  |  |  |  |
| Attendees: | Dunbar, Golden, Nixon, Smith, Wall |  |  |  |  |  |  |  |  |  |
| Please read: |  |  |  |  |  |  |  |  |  |  |
| Please bring: |  | An update (verbal) on what if anything you have done since last meeting. |  |  |  |  |  |  |  |  |
| ## Agenda Items |  |  |  |  |  |  |  |  |  |  |
| ### Topic |  |  |  |  |  | ### Presenter |  |  |  | ### Time allotted |
| - Timeline for Cycle 1 |  |  |  |  |  |  | Golden |  |  | 10 minutes |
| - Update on makeshift flywheel |  |  |  |  |  |  | Dunbar |  |  | 20 minutes |
| - Update on motor controller |  |  |  |  |  |  | Smith |  |  | 10 minutes |
| - Assign purchase – acquire universal mounting system |  |  |  |  |  |  | [Golden + Wall] |  |  | 1 minute |
| - Assign purchase – toggle switch |  |  |  |  |  |  | [Nixon] |  |  | 1 minute |
| - Assign task – Generating code + loading it onto arduino |  |  |  |  |  |  | [Dunbar + Golden + Nixon] |  |  | 1 minute |
| - Assign task – attach motor/flywheel to universal mount |  |  |  |  |  |  | [Wall + Dunbar] |  |  | 1 minute |
| - Assign task – attach batteries/microcontroller to univ. mount and make electrical connections |  |  |  |  |  |  | [Nixon + Smith + Wall] |  |  | 1 minute |
| ## Other Information |  |  |  |  |  |  |  |  |  |  |
| Observers: |  |  |  |  |  |  |  |  |  |  |
| Resources: |  |  |  |  |  |  |  |  |  |  |
| Special notes: |  |  | We all are slightly behind I think, so let’s all make a special effort this week to catch back up. WE CAN DO THIS!! |  |  |  |  |  |  |  |