| # Team Meeting |  |  |  |  |  |  |  | 10/25/10 |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  |  |  | 2:00 PM |  |  |
|  |  |  |  |  |  |  |  | BROUN HALL |  |  |
| Meeting called by: |  |  |  | Daniel Golden | Type of meeting: |  |  |  | Planning/Decision Making |  |
| Facilitator: |  |  |  |  | Note taker: |  |  |  | Daniel Dunbar |  |
| Timekeeper: |  |  |  | Brett Smith |  |  |  |  |  |  |
| Attendees: | Dunbar, Golden, Nixon, Smith, Wall |  |  |  |  |  |  |  |  |  |
| Please read: |  |  |  |  |  |  |  |  |  |  |
| Please bring: |  | An update (verbal) on what if anything you have done since last meeting. |  |  |  |  |  |  |  |  |
| ## Agenda Items |  |  |  |  |  |  |  |  |  |  |
| ### Topic |  |  |  |  |  | ### Presenter |  |  |  | ### Time allotted |
| - Review of deliverables for Cycle 1 – CYCLE 1 IS DUE WED.! |  |  |  |  |  |  | Golden |  |  | 10 minutes |
| - Assign Task – attach motor to mounting system |  |  |  |  |  |  | Assign: Calvin? |  |  | 1 minutes |
| - Assign Task – secure batteries to mount |  |  |  |  |  |  | Assign: Smith |  |  | 1 minutes |
| - Assign Task – mount arduino and motor controller |  |  |  |  |  |  | Assign: Wall |  |  | 1 minute |
| - Assign Task – layout schematic of electrical connections |  |  |  |  |  |  | Assign: Nixon |  |  | 1 minute |
| - Assign Task – make electrical connections |  |  |  |  |  |  | Assign: [Nixon + Wall + Smith] |  |  | 1 minute |
| - Assign Task – integrate CS code & Accelerometer on uC |  |  |  |  |  |  | Assign: [Dunbar + Golden + Nixon] |  |  | 1 minute |
| ## Other Information |  |  |  |  |  |  |  |  |  |  |
| Observers: |  |  |  |  |  |  |  |  |  |  |
| Resources: |  |  |  |  |  |  |  |  |  |  |
| Special notes: |  |  | We all are slightly behind I think, so let’s all make a special effort this week to catch back up. WE CAN DO THIS!! |  |  |  |  |  |  |  |